PROPOSAL  ·  SCOPE OF WORK

Website Admin Panel (Content Management System)

For Authpur National Model Higher Secondary School

| Prepared for | Authpur National Model Higher Secondary School, Shyamnagar, West Bengal |
| --- | --- |
| Prepared by | [Your Company / Name] |
| Date | 30 July 2026 |
| Version | 1.0 (Proposal) |
| Proposed budget | ₹ 40,000 (INR) |
| Status | Proposal — for discussion; not yet agreed |

Please note:  This document is a proposal prepared for the school's consideration. The scope, budget and timeline below are indicative and are not final until mutually agreed in writing.

1.  Overview

The website for Authpur National Model Higher Secondary School is live and presents the school's information across the home page and its supporting pages (Admissions, Academics, Gallery, Notices and more). At present, updating this content requires developer assistance.

This Scope of Work sets out the development of a secure, easy-to-use Admin Panel (Content Management System) that will allow authorised school staff to manage the website's day-to-day content themselves — without any technical knowledge. It is put forward as a proposal within a suggested budget of ₹ 40,000.

2.  Objectives

- Give the school full control over the website's changing content.

- Remove the need for developer help for routine updates such as notices, events and photos.

- Keep the panel simple, secure and consistent with the existing website design.

- Deliver a practical, well-tested solution within the proposed ₹ 40,000 budget.

3.  In-Scope Deliverables

The Admin Panel will include the following modules:

| Module | What it includes |
| --- | --- |
| Admin Login & Security | Password-protected admin area with secure sign-in, session handling and a simple staff account. |
| Dashboard | A clean landing screen summarising recent notices, enquiries and quick links to each section. |
| Notice Board Manager | Add, edit, delete and re-order notices with a date and a category tag (Admissions, Result, Event, Notice). |
| Events Manager | Add, edit and delete upcoming events shown on the site (date, title, venue). |
| Hero Banner Manager | Upload, re-order and remove the full-width home-page banner images shown in the carousel. |
| Photo Gallery Manager | Upload, categorise (Campus, Academics, Sports, Events) and delete gallery photographs. |
| Admissions Content | Edit admission dates, fee structure and eligibility shown on the Admission page. |
| Enquiry Inbox | View, search and export the admission-enquiry form submissions received from the website. |
| School Info Settings | Update contact details, address, phone, email and school timings from one place. |

4.  Technical Approach

- Built on the website's existing technology (Next.js) so the panel and site stay in sync.

- A secure cloud database to store notices, events, gallery items and enquiries.

- Cloud image storage for banner and gallery uploads, with automatic optimisation.

- Hosted on a fast, secure and reliable cloud platform for smooth performance.

- The admin interface reuses the school's brand colours and design for a familiar feel.

5.  Proposed Budget Breakdown

| Module / Phase | Deliverable | Cost (₹) |
| --- | --- | --- |
| Setup, Authentication & Dashboard | Secure admin login, staff account, dashboard, database & hosting configuration | 8,000 |
| Notice Board & Events | Full add / edit / delete for notices and events with dates and tags | 7,000 |
| Hero Banner & Photo Gallery | Image upload, re-ordering, categories and deletion for banners and gallery | 9,000 |
| Admissions & Page Content | Editable admission dates, fees, eligibility and key page content | 7,000 |
| Admission Enquiry Inbox | View, search and export website enquiry submissions | 4,000 |
| Testing, Deployment & Training | Quality checks, go-live and a handover session with a short user guide | 5,000 |
| TOTAL | ₹ 40,000 |

All figures are in Indian Rupees (INR), indicative and open to discussion, and exclusive of applicable taxes (GST), if any.

6.  Project Timeline

Estimated delivery: approximately 4 weeks from approval of this proposal and receipt of the advance.

| Timeframe | Focus |
| --- | --- |
| Week 1 | Project setup, database, secure authentication and the admin dashboard |
| Week 2 | Notice Board, Events and Enquiry Inbox modules |
| Week 3 | Hero Banner, Photo Gallery and Admissions content modules |
| Week 4 | Testing, one round of revisions, deployment and staff training |

7.  Payment Schedule

| Milestone | Share | Amount (₹) |
| --- | --- | --- |
| On approval of this proposal (advance) | 40% | 16,000 |
| On demonstration of core modules (mid-project) | 30% | 12,000 |
| On final delivery and go-live | 30% | 12,000 |

8.  Assumptions

- All content (text, images and documents) will be provided by the school.

- Hosting and the database run on managed cloud services; usage beyond the included limits, a custom domain and business email are billed separately or set up on the school's own accounts.

- Up to one round of revisions is included per module.

- The quoted amount is exclusive of GST / taxes, if applicable.

- Work builds upon the existing website codebase and design.

9.  Out of Scope (for this budget)

To keep the project within ₹ 40,000, the following are not included and can be quoted separately as future phases:

- Online fee payment / payment gateway integration.

- Student or parent login portal, results, attendance or ID-card systems.

- Mobile application (Android / iOS).

- Bulk SMS or automated email campaigns.

- Multi-language content.

- Advanced role permissions, audit logs and analytics.

- Ongoing maintenance and support after handover (available as a separate Annual Maintenance Contract).

10.  Optional Future Enhancements

These are not part of the current ₹ 40,000 scope and can be taken up later as separate, individually-quoted phases:

- Online admission form with document upload and fee payment.

- Student / parent portal with results and notices.

- Automated SMS / email notifications for admissions and events.

- Annual Maintenance Contract (AMC) for updates, backups and support.

11.  Next Steps

This is a proposal for the school's consideration — nothing is confirmed until mutually agreed. This proposal is valid for 30 days from the date above.

If the school is happy to proceed:

- Share your approval of this proposal in writing (email or WhatsApp is fine).

- We will then send a short work agreement and the advance invoice.

- Development begins once the advance is received, following the schedule above.

We would be glad to adjust the modules, scope or budget to better match the school's priorities — please feel free to suggest changes.

Prepared and submitted by:   [Your Company / Name]  ·  [Phone]  ·  [Email]